Project Definition Document - StudyPilot

Team Members:	
  Cevdet Onat Cerit – 231101078
  Alvin Dora Akıncı – 231101052
  Emin Arslan – 231101007
  Nehir Tıraş – 231101065
  Nehir Aydın – 231101053

Document-Specific Task Matrix

| Task | Team Member Responsible |
| --- | --- |
| Project name and summary | Nehir Tıraş, Nehir Aydın |
| Preparing the Objectives and Scope sections | Alvin Dora Akıncı |
| Defining the target audience and key features | Emin Arslan, Nehir Tıraş |
| Planning deliverables and budget | Cevdet Onat Cerit |
| Conducting risk analysis and developing mitigation strategies | Nehir Aydın, Cevdet Onat Cerit, Alvin Dora Akıncı |
| Defining success criteria | Emin Arslan |
| Reviewing and editing the document | Cevdet Onat Cerit, Alvin Dora Akıncı, Emin Arslan, Nehir Tıraş, Nehir Aydın |

Project Summary

StudyPilot is an intelligent productivity application designed for students to plan and manage their courses, assignments, and exams efficiently. The website prioritizes tasks, enhances focus through a built-in Pomodoro timer, and integrates Spotify and weather APIs to create a personalized and motivating study environment. Through data-driven insights and progress tracking, users can monitor their performance and maintain consistent productivity.

Objectives

- Develop a system that allows students to organize and prioritize their academic tasks.

- Increase focus and productivity using an integrated Pomodoro timer.

- Provide a personalized study atmosphere through Spotify and weather integrations.

- Enable users to track their daily, weekly, and monthly progress through analytics.

- Offer a modern, intuitive, and easy-to-use interface for all users.

Scope

Included in Scope

- Course, assignment, and exam management.

- Task prioritization.

- Pomodoro timer with customizable sessions.

- Spotify integration.

- Weather-based study recommendations.

- Progress tracking and analytics dashboard.

Out of Scope

- Multi-user or collaborative task sharing.

- Offline synchronization across devices.

- Integration with third-party academic management systems (e.g., LMS platforms).

Target Audience

- Students managing multiple academic responsibilities.

- Exam preparation candidates seeking structured study plans.

- Learners who want to combine productivity tools with personalized motivation.

Key Features

- Task Management: Add, edit, delete, and categorize academic tasks by type (course, assignment, exam).

- Prioritization: Automatically orders tasks based on deadlines and workload.

- Pomodoro Timer: Built-in focus sessions with adjustable durations and short breaks.

- Spotify Integration: Plays curated playlists to enhance focus and relaxation.

- Weather Integration: Displays local weather and suggests optimal study conditions.

- Analytics Dashboard: Tracks completed tasks, focus time, and progress trends.

- Notifications & Reminders: Alerts for upcoming deadlines and study sessions.

Deliverables

- Task prioritization algorithm.

- Integrated Pomodoro timer.

- Spotify and weather API integrations.

- Data analytics and visualization module.

- Testing documentation and usability reports.

Budget and Resources

Required Resources

- Software development tools (HTML, CSS, JavaScript, Python, Spotify Web API, OpenWeatherMap API, Git, Github).

- User research and testing processes.

Budget

- Server and data storage costs.

- Funding for user testing.

- Software licenses and tools for the development team.

Risks and Mitigation Strategies

| Risk | Mitigation Strategy |
| --- | --- |
| Difficulty integrating multiple APIs (Spotify, Weather) | Conduct early testing and maintain modular API service structure. |
| Low user engagement after initial launch | Implement gamification elements and progress-based rewards. |
| Inaccurate task prioritization | Collect user feedback to improve the weighting algorithm. |
| Project delays due to workload | Create internal milestones and weekly review meetings. |

Project Success Criteria

- At least 80% of users find the app easy to use and intuitive.

- The app fully implements and integrates core features.

- Users experience at least a 25% increase in completed study tasks within the first month.

- The analytics panel accurately visualizes user progress and performance.